Updated mini-milestones March 11th.

* Based on stakeholder feedback

For March 12th, Saturday: (intentionally heavy day, as I’d like most of the team to some to the coding session and work hard)

Must have:

* Distinguish Parameter from Variable
  + The little circle should show a ‘v’ in the case of a variable and a ‘p’ in the case of a parameter.
* Small arrowheads on connections (on one side)
* Text Editing support
  + For variables/parameters
  + Text Fields
  + Other Nodes
* Save/Load/Share implemented and working
* Load Image
* Support for building statecharts (states, distinguished transitions between the states; final states can wait)

Would like to have: (Must be worked on; progress towards)

* Parent/child Grouping (Torso/head image type)
* Landing Page; initial option to load a project or start a new one.
  + Load should allow you to see all the projects that are shared with you or you have created
  + Implies completion of load/save/share functionality

For Thursday March 17th:

Must Have:

* Flow Improvements
* Landing Page
* Parent/child grouping (with Torso/Head image type)
* Support for resizing things

Would like:

* Print functionality
* Font size change
* Valve Shapes on Flows; associated with flow names.

Friday the 19th Code freeze at noon, giving 3 days to testing to go hard

Saturday the 20th: bug party. Break the system as hard as possible; find every bug and address what we can.