**Meeting, February 25th 2016**

1:00pm - 2:30pm

**Attendance**

Corey (notetaker), Michael, Michael, Darvin, James, Royce, Mack, Angela

**Minutes**

* Timeline setup (February 25th to Mar 6th)
  + Code freeze on Mar 4th
* Discussed team switches
  + Decided not to have any current switches, but if anyone wants to speak up
* Decided on no image hosting for minimum viable product
* Mini-milestone
  + Sunday February 27th
  + Meeting Saturday for programming session (repeating)
* Reviewed the UML class-diagram as a group, also explained what the functions do, how they are to be used as well as reasons for design decisions
* Two mini-milestones have been decided, the first of which to be delivered on Feb 28th and the second to be delivered at Mar 4th
* Tasks not completed in the first mini-milestone are to be designated as must-haves in the following mini-milestone and so on.
* There was a mention of adding issues to github issue tracking when possible
  + the more issues we have the more/better we can work on and improve

**Mini-milestone:**

* Delivery date: Sunday, Feb 28th /2016
* Goals:
  + Teams
    - Implementation:
      * Must have:
        + LocalCell
        + LocalLink
        + CollabCell
        + CollabLink
      * Would like to have:
        + NodeCreator
        + LinkCreator
        + Agent
      * Would be nice to have:
        + Rest of entities left on the UML class diagram
    - Testing
      * Core:
        + Smoke tests
        + Mocking
        + Core Feature Tests
      * Extra:
        + Robot Framework setup
        + Selenium Grid + JMeter setup
        + First UX test Scenario setup
    - Design:
      * Improved storyboard that coincides with new priorities and design decisions
      * UML diagram for font changes