* Code freeze on Thursday 31st @ noon
* Code review this Saturday @ 1pm
  + Review Shane’s code
  + Connors code too
  + Matt will manage the meeting
    - Find code samples to review
* Parameters and variables
  + Need to keep a p or v inside of them
  + Done by end of saturday
* Would like dynamic size changing
  + Handles that can be pulled to resize node
  + Examine if it is possible on saturday
  + Tell Royce if it is possible
* Flow improvements
  + Done by end of saturday
  + Flows need to look like picture
  + Text needs to appear next to ‘valve’
  + Valves should be moveable
  + arrow needs to be renamed as ‘transition’
  + Should be done for tuesday
* Multiple clicks after selecting a link should spawn node, new node is created and linked
  + Work for every node/link combination
  + Easier to use
  + Initial click to start or continue a chain of links
  + On each click continue chain
  + Some sort of hint that this behaviour happens
  + Done for tuesday
* Gui fixes
  + Narrow the left item selection box
  + Properties box spread across bottom of screen
  + Done for tuesday
* JsDocs
  + Comment style different for jsdoc
  + Need to study and write our new stuff